|  |  |  |
| --- | --- | --- |
|  | Suspension | Resumption |
|  | Tasks suspended after knowing that the client’s wants additional functions | Resumes after the project leader analyses changes then divide the additional tasks to each members |
|  | System development suspends after knowing that team has to change from Yii 2.0 basic template to advanced template | Resume after installing the advanced template and learning how to use it. |
|  | Creation of login module suspends after having a complication on client’s needs | Resumes after clarifying client’s needs |
|  | Developing events module suspended after the developer assigned to it cannot work | Developing events module resumes after the project leader reassign it to the other member |
|  | Programming suspended when static testing comes | Programming resumes after static testing |

|  |  |
| --- | --- |
| Items to be approved | Approver |
| Progress on the system and documents | Mr Ernesto Boydon |
| Project Documents | * SQA Group * Mr Allan Cotecson * Ms Wednesday Gardon * Ms Tess Montemayor * Ms Donna Lalusin |
| Developed System | * SQA Group * Mr Allan Cotecson * Ms Wednesday Gardon * Ms Tess Montemayor * Ms Donna Lalusin |
| Adviser Form | Mr Ernesto Boydon |
| Panelists Form | * Ms Wednesday Gardon * Ms. Tess Montemayor * Ms. Donna Lalusin |